HorecaOS

Product Requirements Document

B2B HORECA Platform — East Africa  ·  ReactJS + Laravel + Flutter

| Version | 1.0 (April 2026) |
| --- | --- |
| Status | Draft — pending stakeholder sign-off |
| Author | Platform Product Team |
| Client | KimFay East Africa (primary); Farmers Choice; Quality Meat Packers |
| Tech Stack | ReactJS 18 · Laravel 11 · Flutter 3 · MySQL 8 · Redis |
| Delivery | Phase 1: 8 weeks ¦ Full platform: 36 weeks |
| UI Inspiration | Stripe Dashboard — clean, data-first, minimal chrome |

# 1.  Executive Summary

HorecaOS is an end-to-end B2B field-sales and operations platform for FMCG, food manufacturing, and hygiene brands operating in the East Africa HORECA channel. It replaces manual journey planning, WhatsApp-based ordering, and spreadsheet payment tracking with a unified web application (managers and admin) and a Flutter mobile app (field sales reps).

The platform is built on four pillars drawn directly from the KimFay Professional Workflow & Requirements Document (April 2026):

- Field Execution — automated Planned Journey Plans, GPS check-in, structured meeting capture

- Order Management — LPO-based ordering with intelligent suggestions and fulfillment visibility

- Revenue Protection — payment aging, collection push, credit customer management

- Governance — price change request approvals and Free-on-Loan (FOL) dispenser asset lifecycle

The primary go-live client is KimFay East Africa. The architecture is multi-tenant SaaS from Phase 4, enabling Farmers Choice, Quality Meat Packers (QMP), and other HORECA brands to onboard on the same platform.

# 2.  Objectives & Success Metrics

## 2.1  Business Objectives

- Achieve a minimum of 4 verified customer meetings per rep per day through the automated PJP engine

- Reduce order booking time from field visits by 60% versus current WhatsApp/phone process

- Reduce overdue payment days outstanding (DSO) by 20% within 6 months of go-live

- Achieve 100% audit-trail coverage on price changes and FOL approvals

- Enable onboarding of Farmers Choice and QMP as tenant clients within 12 months of Phase 1 launch

## 2.2  Key Performance Indicators

| KPI | Baseline | 6-Month Target | Owner |
| --- | --- | --- | --- |
| Meetings per rep per day | 2.1 avg | ≥ 4.0 | Sales Ops |
| Order booking time (field) | ~18 min | ≤ 7 min | Product |
| Payment DSO (credit customers) | 42 days | ≤ 34 days | Finance |
| FOL dispenser approval cycle | 5–7 days | ≤ 2 days | Ops |
| Price change turnaround | 3–5 days | Same day | Sales Mgmt |
| GPS check-in accuracy | Manual | ≥ 98% verified | Engineering |

# 3.  Scope

## 3.1  In Scope

- Web Application — manager dashboard, approval workflows, reporting, ERP configuration

- Mobile Application (Flutter) — field rep interface, offline-first, GPS-enabled

- REST API — shared backend for web and mobile, webhook support for ERP triggers

- ERP Integration layer — Sage Business Cloud, SAP Business One, Odoo 17 (configurable)

- 5 Core Workflow Modules — Meeting, Order, Payment, Price Change, FOL Dispenser

- Product Catalogue — HORECA-grade product presentation with SKU variants and pricing tiers

- Multi-tenant SaaS architecture (Phase 4 — Farmers Choice, QMP onboarding)

## 3.2  Out of Scope (v1.0)

- Direct e-commerce storefront for end customers

- Accounting / bookkeeping functionality (delegated to ERP)

- Driver dispatch or last-mile logistics routing

- WhatsApp chatbot ordering interface (post-v1 backlog)

- Custom mobile hardware (barcode scanners, POS terminals)

## 3.3  Assumptions

- Client has an existing ERP system with a documented API or data export format

- Field reps carry Android or iOS smartphones running OS version ≥ Android 10 / iOS 15

- Network connectivity in field is intermittent — offline-first is a hard requirement, not a nice-to-have

- Customer master data (names, contacts, credit limits, payment terms) lives in the ERP and is the system of record

# 4.  Target Users & Personas

| Persona | Role | Primary Device | Core Need |
| --- | --- | --- | --- |
| Field Rep | Sales representative visiting HORECA customers | Mobile (Flutter app) | Capture meetings, log orders, collect payments on the go — offline-capable |
| Line Manager | Area / regional sales manager | Web + Mobile | Approve price changes, monitor rep activity, review FOL requests |
| Senior Management | GM, Sales Director | Web dashboard | P&L visibility, KPI dashboards, trend reports, exception alerts |
| Admin / Finance | Credit controller, finance team | Web | Payment aging, credit customer management, ERP data reconciliation |
| Operations | Warehouse / logistics ops | Web | FOL dispenser asset tracking, fulfilment status, maintenance scheduling |

# 5.  Functional Requirements

## 5.1  Meeting Management & PJP

Module: Field Execution · Delivery: Phase 1 · Priority: P0

Automates the Planned Journey Plan, replacing manual scheduling with a system-driven daily visit list optimised by territory and priority.

| Feature | Description | Priority | Phase |
| --- | --- | --- | --- |
| PJP engine | Auto-generate daily visit schedule per rep, targeting ≥ 4 meetings | P0 | 1 |
| GPS check-in | Verify rep location at customer site on meeting start | P0 | 1 |
| Meeting output capture | 4 structured questions per meeting; supports text, photo, and voice note | P0 | 1 |
| Action item tracking | Log, assign, and follow up on action items from prior meetings | P1 | 1 |
| Route optimisation | Google Maps route sequencing to minimise travel time | P1 | 2 |
| Meeting performance report | Daily/weekly report: meetings done vs target, action close rate | P0 | 1 |
| Automated scheduler | Manager can set customer visit frequency (weekly/fortnightly/monthly) | P1 | 2 |

### 5.1.1  GPS Guardrail — Spoofing Prevention

GPS check-in is a critical control point. The system must implement the following anti-spoofing measures:

- Cross-validate device GPS with cell-tower triangulation; flag if delta > 200m

- Enforce minimum 3-minute dwell time at location before meeting can be marked complete

- Manager alert triggered automatically when GPS coordinates are implausible (speed > 120 km/h between two check-ins)

- All GPS coordinates stored with device timestamp, server timestamp, and accuracy radius for audit

## 5.2  Order Management

Module: Commercial · Delivery: Phases 1–2 · Priority: P0

Covers the full order lifecycle from intelligent suggestion through to fulfilment tracking, with LPO as the primary booking mechanism.

| Feature | Description | Priority | Phase |
| --- | --- | --- | --- |
| Order suggestion engine | AI-driven suggestions based on purchase history and seasonality | P1 | 4 |
| LPO order booking | Rep books order against a Local Purchase Order; supports partial quantities | P0 | 1 |
| Order follow-up | Automated status updates to rep and manager at 24h and 48h | P0 | 2 |
| Fulfilment visibility | Show order progress: confirmed → picking → dispatched → delivered | P0 | 2 |
| Back-order handling | Flag SKUs on back-order with ETA; prevent rep from promising delivery | P0 | 2 |
| Account-on-hold detection | Pull credit hold status from ERP; block new orders and alert rep | P0 | 2 |
| Dynamic quantity edits | Customer can request quantity change up to dispatch; rep approves | P1 | 2 |
| Sales metrics dashboard | Opportunities, lead closings, VAS attach rate, range-selling score | P1 | 3 |

## 5.3  Payment Management & Collections

Module: Finance · Delivery: Phase 2 · Priority: P0

Provides structured tools for tracking outstanding payments, managing credit customers, and pushing collections through automated and manual mechanisms.

| Feature | Description | Priority | Phase |
| --- | --- | --- | --- |
| Payment aging dashboard | Real-time aging buckets: current, 30, 60, 90+ days | P0 | 2 |
| Credit customer management | Credit limits, payment terms, utilisation % synced from ERP | P0 | 2 |
| Collection push — in-app | Rep can log a promise-to-pay date and amount in the app | P0 | 2 |
| Collection push — SMS | Automated payment reminder SMS via Africa's Talking / Twilio | P1 | 2 |
| M-Pesa integration | Customer pays via M-Pesa Daraja API; auto-reconciles against invoice | P1 | 3 |
| Overdue escalation | Auto-escalate to manager if payment overdue > 14 days past terms | P0 | 2 |
| Payment audit trail | Every promise, payment, and escalation timestamped and immutable | P0 | 2 |

## 5.4  Price Change Request Workflow

Module: Governance · Delivery: Phase 3 · Priority: P1

A structured, approval-gated workflow for customer-initiated price change requests, with full margin visibility and ERP write-back on approval.

| Step | Actor | Action | System Guardrail |
| --- | --- | --- | --- |
| 1 | Customer | Requests price change | Request can only be submitted against an active account; blocked accounts cannot initiate |
| 2 | Sales Rep | Submits PCR with justification | Mandatory fields: customer, SKU, current price, proposed price, business justification. System auto-calculates margin impact. |
| 3 | Line Manager | Reviews margin impact | Manager sees margin floor breach alert if proposed price falls below agreed threshold. Cannot override without senior approval. |
| 4 | Line Mgr / Sr. Mgmt | Approves or escalates | Requests within manager's authority threshold → manager approves. Above threshold → auto-escalated. SLA timer: 24h before escalation alert. |
| 5 | System (ERP) | Writes new price with effective date | ERP update includes: new price, effective date, approver name, approval timestamp. Immutable audit record created. |
| 6 | System | Notifies all parties | Push notification + email to rep and customer. Rejection includes mandatory reason field. |

## 5.5  FOL Dispenser Lifecycle

Module: Asset Management · Delivery: Phase 3 · Priority: P1

Governs the placement of company-owned dispensers at customer sites on a free-on-loan basis, from initial request through volume tracking and recall.

| Step | Actor | Action | Guardrail |
| --- | --- | --- | --- |
| 1 | Customer | Requests dispenser on FOL basis | Only accounts with ≥ 3 months trading history and good standing can apply |
| 2 | Sales Rep | Submits FOL request with volume commitment | Minimum monthly purchase commitment is mandatory; system enforces floor value |
| 3 | Manager | Reviews against volume, credit, availability | Stock count check against asset register; credit standing pulled from ERP in real time |
| 4 | Manager | Approves or rejects | Rejection requires mandatory reason. Approved requests auto-generate loan agreement PDF for e-signature. |
| 5 | Operations | Allocates, installs, registers asset | Dispenser serial number mandatory. Installation photo required before asset goes live in register. |
| 6 | System | Monthly volume vs commitment review | Auto-flag if actual purchases < 80% of committed volume for 2 consecutive months |
| 7 | Manager | Corrective action or recall | Recall workflow: rep notified → customer notified → collection scheduled → asset status updated |

# 6.  Non-Functional Requirements

| Category | Requirement | Target | Rationale |
| --- | --- | --- | --- |
| Performance | API response time (p95) | < 400 ms | Field reps on 3G connections need fast responses |
| Performance | Dashboard initial load | < 2.5 s on 10Mbps | Manager UX benchmark |
| Availability | Platform uptime | ≥ 99.5% (monthly) | Business-critical ordering system |
| Offline | Mobile offline capability | 100% core workflows | Field rep connectivity is unreliable |
| Offline | Sync conflict resolution | Last-write-wins + manager override | Prevent data loss on reconnect |
| Security | Authentication | OAuth 2.0 + MFA for managers | Protect financial and customer data |
| Security | Data at rest | AES-256 encryption | Regulatory and client requirement |
| Security | Data in transit | TLS 1.3 minimum | All API and web traffic |
| Data residency | Hosting region | AWS af-south-1 (Johannesburg) | Kenya/EA customer data compliance |
| Scalability | Concurrent users | 500 simultaneous (Phase 1) | KimFay field team + managers |
| Mobile | Platform support | Android 10+ / iOS 15+ | Covers 95%+ of EA devices in use |
| Accessibility | WCAG compliance | Level AA (web dashboard) | Enterprise procurement requirement |

# 7.  UI Design Principles — Stripe Inspired

The HorecaOS interface is inspired by Stripe's dashboard aesthetic: data-first, minimal chrome, generous white space, and a strong typographic hierarchy. The design should feel native to a professional B2B context — not a consumer app.

## 7.1  Design Tokens

| Token | Value | Usage |
| --- | --- | --- |
| --color-ink | #0A2540 | Deep navy — primary text, headings, table headers |
| --color-accent | #635BFF | Stripe purple — CTAs, active nav, hyperlinks, chart highlights |
| --color-mid | #425466 | Secondary body text and supporting labels |
| --color-muted | #8792A2 | Placeholder, helper text, disabled states |
| --color-bg | #F6F9FC | Page background — off-white tint, never pure white |
| --color-success | #0EA67F | Positive KPIs, paid status, approved badges |
| --color-warning | #E2872B | Pending states, at-risk alerts, FOL under-review |
| --color-danger | #DF1B41 | Overdue payments, rejected approvals, recall alerts |
| --radius-card | 8px | All cards, modals, table cells |
| --radius-badge | 4px | Status badges and inline tags |

## 7.2  Layout Rules

- Navigation — left sidebar (web), bottom tab bar (mobile). Max 7 items. Active item uses accent colour underline, not a filled pill.

- Content width — max 1200px centred. Sidebar 240px fixed. Right gutter 24px min.

- Tables — 0.5px hairline borders (#E0E6EB), alternating row fill (#F6F9FC / white), header row ink (#0A2540) with white text.

- Cards — white background, 0.5px border, 8px radius, 16px internal padding. No drop shadows on cards in list context.

- Typography — Calibri / Inter as web font. H1 36px / 500, H2 28px / 500, body 16px / 400, label 13px / 500 uppercase.

- Status badges — colour-coded pill: green (paid/approved), amber (pending/review), red (overdue/rejected), purple (draft). Max 2 words.

- Empty states — always show an actionable message and a primary CTA. Never show a blank table.

- Loading states — skeleton loaders (not spinners) for table rows and KPI cards.

## 7.3  Mobile-Specific Rules (Flutter)

- Bottom navigation: 4 tabs — Home (PJP today), Orders, Payments, More

- Meeting capture — full-screen card flow, one field per screen, large touch targets (min 48dp)

- Offline indicator — persistent amber banner when device is offline; auto-dismisses on reconnect

- GPS chip — always visible in top-right corner during active meeting; green = locked, amber = acquiring

- Camera integration — photo capture for meeting evidence, dispenser installation, and cheque collection

# 8.  Product Catalogue — HORECA Presentation

The product catalogue is a key commercial module — it presents SKUs with HORECA-specific context (use case, venue type, minimum order, FOL eligibility) rather than as a generic price list.

| Category | Product | SKU Variants | HORECA Use Case | FOL Eligible |
| --- | --- | --- | --- | --- |
| Tissue & Hygiene | Fay Toilet Tissue | 2-ply 400s · 1-ply 850s · Jumbo roll 500m · Interleaved (dispenser) | Hotel rooms, staff restrooms, conference centres | ✓ (Jumbo / Interleaved) |
| Kitchen & Table | Kitchen Towels | Kitchen roll 2-ply · Auto-cut roll · C-fold interleaved | Commercial kitchens, catering, QSR | ✓ (Auto-cut dispenser) |
| Kitchen & Table | Serviettes | 1/4-fold cocktail · 1/8-fold dinner · Airlaid premium | Restaurants, banquets, in-flight catering | – |
| Guest Amenities | Facial Tissue | 2-ply box 100s · Flat pack 200s | Hotel rooms, lounges, spa | – |
| Guest Amenities | Pocket Handkerchiefs | Pack of 10 · Single pocket pack | Minibar, concierge gifting | – |
| Guest Amenities | Hand Towels | C-fold · Multifold · Roll | Hotel bathrooms, gym, spa | ✓ (Dispenser) |
| Food Packaging | Aluminium Foil | 18µm / 24µm rolls · 30cm / 45cm width | Kitchens, bakeries, catering | – |
| Food Packaging | Cling Film | 45cm standard · 60cm wide catering · Pre-cut sheets | Food storage, deli counters | – |
| Cleaning & Sanitisation | Wet Wipes — Food Safe | Antibacterial 72s · Sanitising 100s | Kitchen surfaces, food prep, tables | – |
| Protein (Partner) | Beef Cuts (QMP) | Primal · Portion-controlled · Minced | Hotels, restaurants, fast food | – |
| Protein (Partner) | Sausages (Farmers Choice) | Pork · Beef · Chicken · Vegan | QSR, catering, supermarket deli | – |

# 9.  Delivery Roadmap

Four phases structured to deliver business value early. Each phase gate requires stakeholder sign-off before proceeding.

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| P1 Foundation & MVP | Wks 1–8 | - User authentication, RBAC (rep / manager / sr. management / admin) - Customer master sync from ERP (read-only) - PJP engine — automated daily schedule per rep - Meeting capture module (4 questions, GPS check-in, action items) - Flutter mobile app — field rep MVP - Basic LPO order booking - Web dashboard shell — manager overview |
| P2 Orders & Payments | Wks 9–18 | - Full order lifecycle (suggestion → fulfilment tracking) - Back-order and account-on-hold handling (ERP sync) - Payment management module — aging dashboard, credit customers - Collection push (in-app promise-to-pay + SMS reminders) - Product catalogue with HORECA SKU variants and pricing - Route optimisation (Google Maps API integration) - Automated performance reports (meetings, orders, collections) |
| P3 Approvals & Asset Mgmt | Wks 19–28 | - Price change request workflow with approval chain and ERP write-back - FOL dispenser request, approval, asset registration, and recall workflow - Volume commitment monitoring (monthly automated review) - ERP integration — Sage Business Cloud, SAP B1, or Odoo 17 - M-Pesa Daraja API payment collection integration - Advanced management reporting and export - Mobile app: camera integration for installation and evidence capture |
| P4 Intelligence & Scale | Wks 29–36 | - AI-powered order suggestion engine (purchase history + seasonality) - Predictive payment risk scoring - Multi-tenant SaaS architecture — Farmers Choice and QMP onboarding - Custom tenant branding and catalogue configuration - CRM module: surveys, returns management, NPS tracking - WhatsApp Business API for customer-facing order notifications - Advanced analytics: cohort analysis, range-selling heatmaps |

Phase gate criteria: each phase requires a signed UAT sign-off document, < 5 open P0 bugs, and performance benchmarks met before Phase N+1 commences.

# 10.  Platform Guardrails

These are non-negotiable design and engineering constraints that must be addressed before each phase goes live. They protect data integrity, user trust, and business continuity.

## 10.1  Security & Access

SECURITY GUARDRAILS — must pass security review before Phase 1 go-live

- RBAC enforcement — every API endpoint checks role and permission scope; no client-side role gating

- Price change approval thresholds stored server-side only; never in JWT or mobile app bundle

- MFA mandatory for all roles with approval authority (manager and above)

- API keys and ERP credentials stored in encrypted secrets manager (AWS Secrets Manager / HashiCorp Vault); never in .env files in repository

- Penetration test required before Phase 1 launch and after each ERP integration

## 10.2  Data Integrity

DATA GUARDRAILS — immutable records for financial and approval events

- Every price change, FOL approval/rejection, and payment event must be written to an append-only audit log — no UPDATE or DELETE permitted on these tables

- ERP is master of record for: customer data, pricing, inventory, payment status. Platform is master for: meeting data, FOL asset register, approval workflows

- ERP conflict resolution policy: ERP wins on customer credit status and pricing; platform wins on meeting and FOL asset data. Conflicts flagged to admin within 15 minutes

- Database backups: automated daily snapshot retained for 30 days; point-in-time recovery to 5-minute granularity

## 10.3  Offline & Sync

OFFLINE GUARDRAILS — offline-first is a P0 requirement, not a feature

- Mobile app must support: meeting capture, order booking, payment promise logging, and product catalogue browsing while offline

- Offline queue must survive app restart and phone reboot — use Hive or SQLite for local persistence, not in-memory state

- Sync conflict strategy: if a rep edits data offline and the same record changes on the server, surface a merge UI to the rep — do not silently overwrite

- Sync status always visible in mobile app header: 'Synced 2 min ago' / 'Offline — 3 items pending'

## 10.4  GPS & Location

GPS GUARDRAILS — prevent check-in fraud and protect rep data

- Location data collected only during active working hours (configurable by admin: e.g. 07:00–18:00 Mon–Sat)

- Location never shared with customer or third parties; visible only to rep's line manager and admin

- Anti-spoofing: cross-validate with cell tower data, enforce minimum dwell time (3 minutes), flag implausible speed (> 120 km/h between check-ins)

- Reps must be notified in onboarding that location is tracked during working hours — consent logged in system

## 10.5  ERP Integration

ERP GUARDRAILS — protect production ERP from platform errors

- All ERP write operations (price updates, order creation) go through a staging buffer with a 5-minute validation window before committing

- ERP writes are idempotent — duplicate requests must not create duplicate records

- ERP integration failures must not break the platform UI — graceful degradation with 'ERP sync pending' status shown

- Separate ERP sandbox environment required for all development and UAT testing

- Circuit breaker pattern: if ERP API fails > 5 consecutive times, platform queues requests and alerts admin; does not retry indefinitely

## 10.6  Mobile App Store

APP STORE GUARDRAIL — build this into the project schedule

- Android Play Store review: 3–7 business days for new apps; budget 10 days in schedule

- Apple App Store review: 3–14 business days; Apple requires privacy policy and data collection disclosure

- Do not hardcode a field go-live date before both app stores have approved the app

- Internal testing via TestFlight (iOS) and Internal Test Track (Android) from Week 6 — 2 weeks before submission

- App bundle ID and signing certificates must be under the client's developer account, not the agency's

## 10.7  Things You May Have Missed

| Risk / Gap | Mitigation |
| --- | --- |
| Data residency | Host all customer PII and financial data in AWS af-south-1 (Johannesburg). Document in privacy policy. |
| VAT / tax on orders | Orders exported to ERP must carry correct VAT codes per product category. Agree tax logic with finance before Phase 1. |
| Multi-currency | KimFay may invoice in USD, KES, UGX, TZS. Ensure order module supports currency selection and stores exchange rate at booking time. |
| Rep device management | Who pays for smartphones? Who owns them? Agree MDM (Mobile Device Management) policy before app rollout. |
| User offboarding | When a rep leaves, their data (meetings, orders, GPS history) must transfer to their replacement. Define offboarding workflow. |
| Customer onboarding consent | Customers receive SMS/push notifications. Ensure opt-in is captured and stored. Required for GDPR-adjacent compliance. |
| Print / PDF of documents | Managers and finance need printable versions of price change approvals and FOL agreements. Build PDF export into Phase 2. |
| Disaster recovery | Define RPO (Recovery Point Objective) and RTO (Recovery Time Objective) with the client. Recommended: RPO 1h, RTO 4h. |
| Change management | Platform adoption requires training. Budget for a 2-day onboarding workshop per region before Phase 1 go-live. |
| SLA definition | Define what happens when the platform is down during a sales day. Fallback process (WhatsApp order) must be documented. |

# 11.  Commercial Packages

| Feature / Module | Starter | Growth | Enterprise |
| --- | --- | --- | --- |
| Users | Up to 10 | Up to 50 | Unlimited |
| Web dashboard | ✓ | ✓ | ✓ |
| Mobile app (Flutter) | 5 reps | 25 reps | Unlimited |
| Meeting management + PJP | ✓ | ✓ | ✓ |
| Order management (LPO) | ✓ | ✓ | ✓ |
| Payment tracking | Basic | Full aging | Full + M-Pesa |
| Price change workflow | – | ✓ | ✓ |
| FOL dispenser lifecycle | – | ✓ | ✓ |
| Product catalogue | Standard | HORECA full | Custom per tenant |
| ERP integration | – | 1 system | Unlimited |
| AI order suggestions | – | – | ✓ |
| Multi-tenant (SaaS) | – | – | ✓ |
| Custom branding | – | – | ✓ per tenant |
| Support SLA | Email (48h) | Priority (4h) | Dedicated + 1h SLA |
| Onboarding | Self-serve | Remote | On-site (2 days) |
| Monthly price (USD) | $299 | $799 | Custom |
| Annual discount | 10% | 15% | Negotiated |
| Setup fee (one-time) | $500 | $2,000 | $5,000+ |

All prices exclude ERP integration build cost, which is scoped and quoted separately based on the ERP system and API availability.

# 12.  Integration Registry

| Integration | Type | Phase | Purpose |
| --- | --- | --- | --- |
| Sage Business Cloud | ERP (bidirectional) | 3 | Customer master, pricing, inventory, payment status |
| SAP Business One | ERP (bidirectional) | 3 | Enterprise client ERP — same connector pattern as Sage |
| Odoo 17 | ERP (bidirectional) | 3 | Open-source ERP option for smaller clients |
| Salesforce CRM | CRM (write) | 3 | Push meeting notes, order activity, and account health scores |
| HubSpot CRM | CRM (write) | 3 | Alternative CRM for clients not on Salesforce |
| M-Pesa Daraja API | Payments (bidirectional) | 3 | Customer payment collection and reconciliation |
| Equity Bank API | Payments (read) | 4 | Bank payment reconciliation for non-M-Pesa customers |
| Africa's Talking / Twilio | SMS (outbound) | 2 | Payment reminders, order status, approval notifications |
| WhatsApp Business API | Messaging (outbound) | 4 | Customer-facing notifications and order confirmations |
| Google Maps Platform | Maps / Routing | 1 | GPS check-in, route optimisation, PJP map view |
| Firebase Cloud Messaging | Push notifications | 1 | Real-time alerts to mobile app (approval, order, payment) |
| Postmark | Transactional email | 1 | Approval notifications, weekly reports, system alerts |
| AWS S3 | File storage | 1 | Meeting photos, dispenser installation images, PDF agreements |
| Custom REST / SOAP | Any ERP | 3 | Fallback connector for non-standard ERP systems |

# 13.  Open Questions & Decisions Required

| # | Question | Owner | Status |
| --- | --- | --- | --- |
| 1 | Which ERP does KimFay EA currently use? (Determines Phase 3 integration approach) | KimFay Finance + IT | Open |
| 2 | What is the price change approval threshold (KES value) for line manager vs. senior management? | Sales Director | Open |
| 3 | What is the minimum purchase volume commitment for FOL dispenser eligibility? | Commercial team | Open |
| 4 | Which mobile network provider(s) for SMS — Africa's Talking or Twilio? | Engineering | Open |
| 5 | Will Farmers Choice and QMP share a single tenant or require data isolation? | Product + Legal | Open |
| 6 | What working hours should GPS tracking be active? (Default: 07:00–18:00 Mon–Sat) | HR + Legal | Open |
| 7 | Who owns the developer accounts for App Store and Play Store submissions? | Client IT | Open |
| 8 | Is there a requirement for Arabic/Swahili UI localisation in addition to English? | Product | Open |

# 14.  Document Sign-Off

This PRD requires sign-off from the following stakeholders before Phase 1 development commences.

| Stakeholder | Role | Date | Signature |
| --- | --- | --- | --- |
| __________________________ | Product Owner (KimFay) | _______________ | ___________________________ |
| __________________________ | Sales Director | _______________ | ___________________________ |
| __________________________ | Finance / Credit Control | _______________ | ___________________________ |
| __________________________ | Head of IT / Technology | _______________ | ___________________________ |
| __________________________ | Platform Lead (Agency) | _______________ | ___________________________ |

Document version history: PRD v1.0 — April 2026  ·  Initial draft from requirements document and stakeholder workshops